NUMBERZ.AI · INTERN PRIMER

Data Integrity Sprint — Read This First

For: Sid & Rhea  ·  2 weeks (aggressive)  ·  starts after the differentiator / Proving-Ground benchmark task.

Read this whole document before you write any code. It explains what you're building, why it matters to the company, how the code is shaped, and exactly how you'll work and report. Budget ~45 minutes. Then open the sprint board and the build guide.

The one thing to remember interpretDB's promise is “we tell you what's wrong with your data before you trust a number.” You're building the feature that proves it: the Data Health Scan — connect a database, and before anyone asks a question, it returns a 0–100 health score and a ranked list of real problems. Your job for two weeks is to make that scan find more kinds of problems, accurately.

1 · Why this matters (the product context)

Most enterprise data is quietly broken: the same state spelled three ways, a join everyone relies on that silently drops 8% of rows, a column that looks full but is mostly a placeholder meaning “unknown.” People make decisions on these numbers without knowing they're wrong. That's the exact failure interpretDB exists to catch.

The Data Health Scan is our wedge: on day zero, with no integration project and no questions written, we tell a customer things about their own data they didn't know — in minutes. Every check you add is one more thing we can surface, and one more reason a customer trusts the governed answers that come next. Your previous task measured where competitors fall short; this task builds a capability they don't have.

2 · What you're building (the mental model)

Three ideas, that's the whole product:

- A check — a small, independent rule that looks at the data and reports a specific kind of problem (e.g., “this *_id column isn't actually unique”).

- A finding — what a check returns: severity (HIGH/MED/LOW), the exact table.column, the evidence, and a one-line business risk.

- The score — start at 100, subtract a penalty for each finding, weighted by how bad and how widespread it is. One number the buyer understands.

The scan runs every check over a profiled database and returns the score plus the ranked findings. You are adding and tuning checks.

3 · How the code is shaped (read kit/dhs.py with this in hand)

load_tables()      reads the CSVs
profile_table()    -> TableProfile { columns: {name: ColumnProfile} }   # cheap, run once
check_*(tables, profiles) -> list[Finding]   # <-- you write these
score()            100 minus weighted penalties
run_scan()         glues it together; the CLI prints the ranked report

Two objects are all you need:

- ColumnProfile — everything already computed about one column: null_pct, distinct, cardinality_ratio, top_values, len_min/len_max, num_min/num_max, sample. Most checks just read this.

- Finding — what you return. check_id, severity, table, column, evidence{}, risk.

Every check is the same shape. Learn this once and the rest is variations:

def check_myrule(tables, profiles):
    findings = []
    for p in profiles.values():
        for c in p.columns.values():
            if <condition on c>:
                findings.append(Finding("my_rule", "MED", c.table, c.name,
                    {"evidence_key": value}, "one-line business risk"))
    return findings
# then add check_myrule to the CHECKS list — that's the whole contract

dhs.py already ships 11 checks implemented as templates. Before writing your own, read three of them: check_sparse (easy), check_sentinel (medium), check_orphaned_reference (cross-table). They cover every pattern you'll need.

4 · How you'll work — test-first, against a known answer key

The synthetic HazMat data has problems we deliberately planted, so every check has a right answer. That's your oracle in kit/test_dhs.py. Work the way the firm works — test first:

- RED: write the assertion for the issue your check should find (or the false positive it shouldn't).

- GREEN: implement the check until the test passes.

- REFACTOR: clean it up; keep all tests green.

Two kinds of test for every check: it finds the real problem (recall) AND it doesn't flag clean columns (precision). The starter scan has obvious false positives on purpose — tightening them IS part of the work.

pytest test_dhs.py -v      # must stay green before any merge
python dhs.py --data ./data  # eyeball the ranked report

5 · The checks, by what they catch (your glossary)

| Dimension | What its checks catch |
| --- | --- |
| Completeness | Empty tables, mostly-null columns, and sentinel/default values that secretly mean “unknown.” |
| Consistency | Same value written many ways (CA / Calif / California); mixed formats; encoded data in a plain field. |
| Integrity | Keys that aren't unique, duplicate records, and join values with no match on the other side. |
| Join-readiness | The same field stored incompatibly across tables (length 11 vs 10) so joins silently drop rows. The flagship. |
| Validity & accuracy | Impossible values (negative shelf-life), statistical outliers, and cross-field rule breaks (status CURRENT but exam 2 yrs stale). |
| Reference / standards | Values that don't match an authoritative list — states, and defense codes (CAGE, NSN, DoDAAC). |
| Sensitivity | PII/CUI sitting in a field that shouldn't hold it (an SSN in a notes column). |

Full algorithm for each is in the v2 Feature-Set doc (Part B) and the Build Guide in kit/. Read your check's entry before you build it.

6 · Your two weeks (who owns what)

Full detail and acceptance criteria are in Intern_DataIntegrity_Sprint.xlsx. The shape:

- Week 1 — setup + the easy/medium checks. Sid: validity, cross-field, tune fake-key, Tier-1 wins. Rhea: tune dirty-categorical, reference-standardization (states then defense codes), stale-data.

- Week 2 — the hard cross-table checks + polish. Sid: units, sensitivity, harden key-conformity. Rhea: near-duplicate, undocumented-join, scoring v2. Both: the narrative sentence, run on Education data, README, demo.

Aggressive pace means roughly two checks per intern most days. Daily 10:00 standup (2 min each: did / doing / blocked). If a hard check slips, cut sensitivity or undocumented-join first — never cut the scoring or the Friday status.

7 · Friday status report — the format (do this every Friday by 4pm)

Send to Raghu. Subject: “DataIntegrity Status — [Your name] — Week [N]”. Keep it to one page. Use exactly these six headings so they're fast to read and compare:

| Section | What to put |
| --- | --- |
| 1. Shipped | Checks merged this week + test status (e.g., “check_validity ✓ green; cross_field ✓ green”). |
| 2. In progress / blocked | What's underway, % done, and any blocker + who can unblock you. |
| 3. Numbers | Checks done X/Y · tests green · current Health Score on HazMat AND Education. |
| 4. Learned | 1–2 lines: something you understand now that you didn't Monday. |
| 5. Next week | Your top 3 for next week (or “handoff notes” in Week 2). |
| 6. Hours / time off | Hours worked, any planned time off. |

A copy-paste version is in Weekly_Status_Template.md — duplicate it each Friday and fill it in.

8 · Definition of done (the whole sprint)

- python dhs.py --data ./data returns a sensible score and a ranked list with no obvious false positives (IDs/dates not flagged as dirty categories).

- pytest test_dhs.py -v is green, including the precision tests you added.

- The same checks run on the Education dataset and find its analogous issues — proof the work is domain-agnostic.

- One narrative sentence is generated from the findings.

- A short README explains how to run it and what each check does.

9 · How to get unstuck (don't burn a day stuck)

- Re-read the worked check closest to yours in dhs.py — your answer is usually a variation of it.

- Read your check's entry in the v2 Feature-Set Part B before asking — it has the algorithm and threshold.

- Stuck > 45 min? Post in the team channel with: what you tried, the error, the 5 lines around it. Asking early is expected, not penalized.

- Pair for 30 min on the hard cross-table checks (orphaned-reference, key-conformity, undocumented-join). Two heads beat one on joins.

Welcome aboard this one. The bar is simple: by the end, the scan finds more real problems, accurately, on data it has never seen. That's a capability the big platforms don't have — and you'll have built it.